# Jev Decision Layer — Design Spec

**Date:** 2026-09-27 **Branch base (planned):** working tree @ `b96c113` (current tip of `trading-sentinel`) **Working branch (planned):** `feat/jev-decision-layer` **Author:** Hermes + Uru collaborative (brainstorm 2026-09-27) **Status:** Draft — awaiting Uru approval

────────────────────────────────────────────────────────────

## 1. Executive summary (one paragraph)

Trading Sentinel today pays MiniMax (LLM) for ~3 narrow, deterministic-feeling jobs: 8-category news classification, the advisory verdict vocabulary, and the optional-ai async review layer. Each call takes 1-15 seconds and costs 100-200× more than necessary. Jev (TypeSafe AI's System One model) is a *fundamentally different* primitive: not an LLM, generates no text, returns typed decisions (Choice / Score / Noul) with calibrated probabilities in ~150ms. **We are adding a Jev decision layer in M4 read-only mode first** — it annotates every closed trade with 3 atomic quality Scores, every signal evaluation with a Noul plausibility check, and replaces the news_classifier 8-category decision — all without touching the order path. After 2-4 weeks of paper data, the highest-confidence M4 use case is promoted to M2/M3 (operator-confirmation soft veto). The M4 layer itself is a measurement instrument; you earn the right to make decisions from it later.

**Cost impact**: news classification 100× cheaper, per-trade grading $0.05/day, signal annotation $0.02/day. **Total: <$1/day** to run the entire M4 layer.

**Risk**: zero order-path impact. Fail-closed throughout. The LLM stays as fallback when Jev confidence is low.

────────────────────────────────────────────────────────────

## 2. Motivation and goals

### 2.1 Why now

Three converging observations from the 2026-09 codebase deep-read:

**The system already has 12+ small-judgment call sites that today are LLM-based or heuristic.** Examples: `agent/news_classifier.py` (8-category LLM call with 1s timeout), `agent/advisory.py` (verdict vocabulary: APPROVE / APPROVE_WITH_CONCERNS / REVIEW_UNAVAILABLE / REJECT), `fno_gates.py` (12 hard if/else gates, no notion of "how close was the call"). Each is a small judgment, not open-ended reasoning.

**Jev is the right shape.** Per TypeSafe's launch blog, Jev is built specifically for this class of problem: *"A System One model makes fast, structured decisions that software can use directly."* Their reference trading implementation (`jarrodwatts/jev-trader`, 2,400+ stars) makes one buy/sell decision per 300ms block on a crypto order book — exactly the same pattern as our penny scanner ticks every 30 seconds.

**The cost is dramatically lower.** $0.042 per million input tokens, output free. ~150ms latency. A combined MiniMax + Jev stack uses the right model for the right job: MiniMax for prose/strategy/multi-step reasoning, Jev for the routine classification/scoring/guardrail decisions.

### 2.2 Goals

**M4 first — read-only annotation, no order-path impact.** Surface per-trade quality scores, signal plausibility, and a faster news classifier. Earn the right to make decisions from these.

**Replace the 8-category news_classifier decision with Jev** (cheapest immediate win, surfaces the integration pattern for everything else).

**One Jev client, multiple call sites.** A `jev_client.py` module owns auth, fail-closed, retries, and calibration; the trade grader, signal annotator, and news classifier all call into it.

**Phase 2 M2/M3 promotion with operator sign-off.** After ≥4 weeks of paper data, the highest-confidence use case becomes a soft veto requiring operator confirmation.

**Contract health for Jev specifically.** A new `agent/contract_health` invariant: Jev responses are schema-valid, calibrated probabilities, and the pinned model version hasn't drifted.

### 2.3 Non-goals (explicit, for the pitch)

**NOT replacing MiniMax.** MiniMax stays for strategy reasoning, agent verdicts with prose rationale, and any open-ended generation. Jev augments, doesn't replace.

**NOT changing the order path in Phase 1.** Every M4 call is *annotation only*. Operators see new columns in the hourly report; no signal is rejected, no position is closed, no order is cancelled by Jev.

**NOT replacing `fno_gates.py`'s hard rules.** The hard caps (max_loss, sizing, kill switches) stay. Phase 2 may add a *confidence overlay* but the hard rules are not touched.

**NOT refactoring the existing LLM call sites wholesale.** Only the 8-category news_classifier decision is swapped. The verdict vocabulary, async review, and contract health stay on LLM.

**NOT enabling any new live trading.** Phase 1 is M4 read-only; even Phase 2's M3 promotion is operator-confirmation, not autonomous.

────────────────────────────────────────────────────────────

## 3. What Jev actually is (one paragraph, for the pitch)

Jev is TypeSafe AI's "System One" model — launched 2026-09-15, $40M seed led by DCVC, founded by Diego Almeida (ex-OpenAI co-founder). It is **not an LLM** and generates no text. You send it a `state` (any text or JSON blob) plus a set of typed `questions`, and it returns typed answers drawn from the schema you defined, with calibrated probabilities and a confidence score. Three primitives: `Choice` (pick from ≤255 options, returns probability per option + confidence), `Score` (rate against 2-10 ordered levels), `Noul` (yes-no probability). It cannot hallucinate the *format* of an answer (the schema constrains it) but it can be wrong on *content* — same caveat as any classifier. ~150ms latency, $0.042/MTok input, output free. The "magic" is **calibration**: when Jev says 0.9, the empirical accuracy is ~90% — the probability is meaningful as a business signal, not a vague confidence.

Concrete example: ask Jev *"Will MON-USDC be higher or lower in 100 blocks?"* with state = current order book → it returns `{"buy": 0.77, "sell": 0.23}` in 150ms. Vercel swapped a Gemini 2.5 Flash classifier for Jev and got 6× faster, saturating their eval.

────────────────────────────────────────────────────────────

## 4. The plan — what changes, where, in what order

### 4.1 New modules

| File | LOC est. | Role |
| --- | --- | --- |
| `python-engine/jev_client.py` | ~250 | Thin wrapper around `POST https://api.typesafe.ai/v1/systemone`. Auth via `TYPESAFE_API_KEY` env var. Schema-validated response. Fail-closed on missing key, network error, or schema mismatch. Batched multi-question calls. Optional pydantic models for Choice/Score/Noul answers. |
| `python-engine/trade_grader.py` | ~350 | Called from `position_tracker.mark_position_closed` (or equivalent) for every penny / momentum / FNO close. Sends 3 atomic `Score` questions over the closed trade state. Persists to new `trade_grades` table. |
| `python-engine/signal_annotator.py` | ~300 | Called from `penny_scanner._evaluate_ticker_*` and `fno_orchestrator._try_entry_for_leg` for every signal evaluation (accept OR reject). Sends 1 `Noul` (plausibility) + 1 `Choice` (signal class). Persists to new `signal_annotations` table. |
| `agent/news_classifier.py` (modify) | +30 | Replace the 8-category LLM call with a Jev `Choice` call. Keep the LLM call as fallback when Jev confidence < 0.7 OR when the LLM is needed for rationale prose. |
| `agent/contract_health.py` (modify) | +20 | Add 1 new invariant: Jev schema + calibration + pinned-model check. |

### 4.2 New SQLite tables

CREATE TABLE trade_grades (
  position_id INTEGER NOT NULL,
  source TEXT NOT NULL,                 -- PENNY_PAPER / MOMENTUM_PAPER / FNO_PAPER etc.
  ticker TEXT NOT NULL,
  leg TEXT NOT NULL,                    -- MIS / CNC / CE / PE
  entry_timing_score REAL,              -- 0-2 from Jev Score
  exit_reason_score REAL,               -- 0-2 from Jev Score
  structure_quality_score REAL,         -- 0-2 from Jev Score
  entry_timing_confidence REAL,
  exit_reason_confidence REAL,
  structure_quality_confidence REAL,
  model_version TEXT NOT NULL,          -- e.g. jev-1.13
  fingerprint TEXT NOT NULL,            -- SHA-256 of state dict
  raw_answers_json TEXT NOT NULL,       -- full Jev response for replay
  created_at TEXT NOT NULL,
  PRIMARY KEY (position_id)
);

CREATE TABLE signal_annotations (
  scan_id TEXT NOT NULL,
  ticker TEXT NOT NULL,
  leg TEXT NOT NULL,
  accepted INTEGER NOT NULL,            -- 0/1, mirrors the signal's accept flag
  plausibility_noul REAL,               -- 0-1, Jev's Noul
  plausibility_confidence REAL,
  signal_class TEXT,                    -- e.g. "noise", "real_breakout", "duplicate"
  signal_class_probabilities_json TEXT, -- full probability dict
  model_version TEXT NOT NULL,
  fingerprint TEXT NOT NULL,            -- SHA-256 of signal state
  raw_answers_json TEXT NOT NULL,
  created_at TEXT NOT NULL,
  PRIMARY KEY (scan_id, ticker, leg)
);

### 4.3 New operator-facing surfaces

**Hourly digest** (existing `notify_operator`): add 3 new lines:

`top_plausible_signals_today: N (avg plausibility=X.XX)`

`lowest_graded_trades_today: N (avg structure_quality=Y.YY)`

`news_classifier_jev_calls_today: N (avg confidence=Z.ZZ)`

**Dashboard** (node-gateway client): add 2 new panels:

"Trade quality distribution" — histogram of `structure_quality_score` over the last 30 days

"Signal plausibility vs realized" — scatter of `plausibility_noul` vs final R-multiple

### 4.4 Implementation order (the work plan)

**Week 1 (scaffold + cheapest integration)**

`python-engine/jev_client.py` — full wrapper, fail-closed, schema-validated, pydantic models. Unit tests for happy path + every failure mode.

`agent/contract_health.py` — Jev invariant. Test runs the invariant against a real call (or a recorded fixture).

`agent/news_classifier.py` — swap the 8-category decision to Jev. Keep MiniMax as fallback. Unit tests for both code paths.

`config.py` — add `JEV_API_KEY` (optional), `JEV_MODEL` (default `jev-latest`), `JEV_TIMEOUT_MS` (default 500), `JEV_MIN_CONFIDENCE` (default 0.6).

**Week 2 (read-only annotation)**

`trade_grader.py` — module + tests + integration call from `position_tracker.mark_position_closed` (and FNO equivalent).

`signal_annotator.py` — module + tests + integration call from `penny_scanner` and `fno_orchestrator`. The integration is a *try/except* wrap that logs the failure and never affects the signal decision.

`db/schema.sql` — add `trade_grades` and `signal_annotations` tables with idempotent DDL.

Hourly digest surfaces — add the 3 new lines to the existing `notify_operator` payload.

**Week 3 (observability + dashboard)**

`python-engine/ops_liveness_daily.py` (or equivalent) — extend to include the 3 new metrics.

Node-gateway client — 2 new dashboard panels. (Frontend work; can be deferred to week 4 if needed.)

End-to-end paper run for 7 days, gather evidence.

**Week 4-6 (paper-data observation)**

NO code changes to order path. Operators review the daily distributions.

After ≥4 weeks of paper data, write a *promotion memo* — "which of the 3 M4 use cases should become M2/M3?" — based on observed evidence, not theoretical.

**Phase 2 (M2/M3 promotion, only after paper evidence)**

Most likely candidate: `signal_annotator.duplication_check` (M3) — operator confirmation required when Jev flags a redundant signal with confidence > 0.85.

Other candidates (M1 only): `trade_grader.exit_reason` post-mortem in the morning brief.

Last: `fno_gates` confidence-aware variant (M2) — most invasive, requires spec revision + re-derivation of every gate.

### 4.5 The advantages over the current system (for the pitch)

| What today happens | What Jev does instead | Why it matters |
| --- | --- | --- |
| MiniMax classifies news into 8 categories in 1-15 seconds with `fail-closed` returning UNKNOWN | Jev `Choice` over 8 categories in ~150ms with calibrated probability per category | 100× cheaper, 10× faster, **probabilities are empirical** (when Jev says 0.9, it's right 90% of the time) |
| No per-trade grading beyond realized P&L | 3 atomic `Score`s per closed trade: entry timing, exit reason, structure quality | Surfaces "entries are getting worse" *before* the next drawdown — a pattern that's invisible today |
| No signal plausibility check beyond deterministic gates | `Noul` over the signal's full state dict | Catches the *redundant-signal storm* anti-pattern before it inflates `ops_funnel_daily` |
| Heuristic accept/reject, no confidence margin | Jev returns a `Choice` over the strategy's top-3 picks | Future: "Jev was 60% confident this was a real signal" is auditable in the same row |
| Manual post-mortem on edge cases | Structured per-trade annotation that ages into a training set | The same data can later train a custom Jev-style model on our specific strategies |

**The structural point**: today, every classification is either a hardcoded rule (fast, rigid, can't say "I'm not sure") or an LLM (slow, expensive, can't say what it doesn't know). Jev sits in the middle — fast and cheap like a rule, calibrated and typed like a model. That's the slot our 12 small-judgment call sites have been waiting for.

────────────────────────────────────────────────────────────

## 5. Risk and rollback

### 5.1 What can go wrong in Phase 1

| Risk | Probability | Mitigation |
| --- | --- | --- |
| Jev API outage during a paper run | Medium | `fail-closed` returns `JEV_DISABLED`; annotation skipped; signal/order path unaffected. Hourly digest shows "Jev: 0 calls today (DISABLED)". |
| Jev schema returns something our pydantic doesn't accept | Low | Strict pydantic validation. On mismatch, log full response at WARNING and skip the annotation. |
| Jev calibration drift (e.g. says 0.9 but is right 60%) | Low | `agent/contract_health` runs a weekly calibration check on a held-out paper signal set. Surfaces drift in the hourly digest. |
| Pinned model version changed by TypeSafe | Low | `JEV_MODEL_PINNED_VERSION` env var; contract_health asserts the active model matches. Operator gets paged on mismatch. |
| Latency on Jev call spikes during a scan tick | Low | 500ms timeout; all annotation calls are fire-and-forget (off the order path). |
| Cost overrun from accidentally calling on a hot loop | Very low | Per-call counter in `ops_liveness_daily`; budgeted at <$1/day. Contract_health pages on >$5/day. |

### 5.2 Rollback plan

All Phase 1 modules are additive. To roll back: set `JEV_ENABLED=False` (or omit `JEV_API_KEY`). All annotation stops; the order path is unchanged.

The news_classifier swap is the only Phase 1 change to existing code; rolling back is restoring the prior LLM call (1-line revert).

### 5.3 What does NOT need a roll-back plan

Nothing in the order path changes. The risk of a Phase 1 regression breaking trading is the same as today's risk: zero, because nothing in the order path changes.

────────────────────────────────────────────────────────────

## 6. Testing strategy

### 6.1 Unit tests (existing pytest harness)

`test_jev_client.py`: every failure mode (no key, network error, 4xx, 5xx, schema mismatch, timeout). One happy-path test against a recorded fixture.

`test_trade_grader.py`: state construction + table write. Mocked Jev responses for each Score level.

`test_signal_annotator.py`: same shape, plus the "annotation failed but signal still evaluated" path.

`test_news_classifier_jev.py`: 8 categories happy path, low-confidence fallback to LLM, schema mismatch.

### 6.2 Integration tests (against recorded fixtures)

One recorded Jev response per question type (Choice / Score / Noul). Tests use the fixture, not the live API.

Calibration check test: a hand-built 100-row dataset, verify the contract_health check correctly flags drift > 5%.

### 6.3 Paper run (manual)

7-day paper run with `JEV_ENABLED=True`. Operators check the hourly digest daily. Verify:

No order-path impact (entry count matches non-Jev baseline)

Jev availability > 95% of the day

News classifier latency p50 < 200ms, p95 < 500ms

Trade grades arrive within 5s of position close

No spurious JEV_DISABLED warnings

### 6.4 What we do NOT test

Live trading impact (none — Phase 1 doesn't touch live).

Cross-asset-class behaviour (each subsystem is tested independently).

TypeSafe's API itself (we test our wrapper against it, not TypeSafe's correctness).

────────────────────────────────────────────────────────────

## 7. Open questions and decisions taken under user delegation

### 7.1 User delegated

"I can leave that decision to you" — which of the 3 M4 integrations to build first. **My call: build all three in the same work pass.** They share the `jev_client.py` primitive; doing one without the others is wasteful. Order: news_classifier swap (cheapest) → trade_grader → signal_annotator.

"I allow you to take a call on it, we have 2 ai and how to use it" — MiniMax vs Jev split. **My call: MiniMax for prose/strategy/multi-step (unchanged), Jev for routine classification/scoring/guardrails (new).** Concretely: only the 8-category news_classifier decision is swapped; verdict vocabulary, async review, and contract_health stay on LLM.

### 7.2 Open and unanswered

**Jev model pinning** (timed out on user). **My call: env var override, default `jev-latest`, contract_health test asserts the active model matches a pinned date-stamped version the operator sets.** This gives operator control without code changes; the operator can roll forward at their own pace.

**Phase 2 M2/M3 promotion order** (deferred until ≥4 weeks of paper evidence). My provisional ranking, subject to data: signal_annotator.duplication_check (M3) > trade_grader.exit_reason (M1) > fno_gates confidence overlay (M2).

### 7.3 Awaiting sign-off

The spec itself.

The 3-M4-in-one-pass scope.

The 4-week paper observation gate before Phase 2.

The "operator pins model version" decision.

────────────────────────────────────────────────────────────

## 8. Success criteria

### 8.1 Phase 1 (M4 read-only) — ship gate

All 3 M4 modules live, fail-closed, tested.

News classifier: at least 7 days of paper data with Jev calls, MiniMax fallback < 20% of calls.

Trade grader: > 95% of closed trades have grades within 5s of close.

Signal annotator: > 95% of evaluations have annotations within 5s of scan tick.

No order-path regressions (entry count, P&L, kill switches — all match pre-Phase-1 baseline).

Daily Jev cost < $1.

Hourly digest surfaces the 3 new metrics.

### 8.2 Phase 2 (M2/M3 promotion) — gate before any code change

≥4 weeks of paper data.

Calibration check on trade_grader data: Brier score < 0.20 on entry_timing_score, exit_reason_score, structure_quality_score.

Operator review of the promotion memo.

Spec revision for the specific M2/M3 use case (this spec is for Phase 1 only).

────────────────────────────────────────────────────────────

## 9. Appendix: Jev model-pinning recommendation detail

### 9.1 The trade-off

**Pin to a date-stamped version (e.g. `jev-1.13`)**: reproducible. Audit trail. But the model becomes stale; if TypeSafe ships a clearly-better 1.14 with a security fix, you're stuck.

**Pin to `jev-latest`**: always current. But a silent model update can change the calibration of your historical grades, and your dashboards will show "drift" that isn't real.

**Operator-pinned date-stamped version with explicit roll-forward**: best of both. Operator sets `JEV_MODEL_PINNED_VERSION=jev-1.13` in env. Contract_health checks the active model matches. Operator rolls forward at their own pace by editing env and restarting.

### 9.2 My recommendation (call made under user delegation)

`JEV_MODEL = "jev-latest"` (the default for new deployments).

`JEV_MODEL_PINNED_VERSION = "jev-1.13"` (the operator-pinned "ground truth").

`agent/contract_health` invariant: `active_model == JEV_MODEL_PINNED_VERSION OR (active_model != pinned AND operator_acknowledged_recently)`.

If they don't match, the Jev client logs a WARNING on every call AND contract_health pages once per day.

Operator "acks" the new version by updating `JEV_MODEL_PINNED_VERSION` to the new alias.

This pattern: **fail-soft on the running model, fail-loud on the contract** — same philosophy as every other config in the codebase.

────────────────────────────────────────────────────────────

**End of spec. Awaiting Uru approval before transitioning to writing-plans.**